PATHLIGHT

Project Engineering Plan

Version 1.1  ·  Kirrt Tech  ·  May 2026

| Field | Value |
| --- | --- |
| Owner | Inder — Kirrt Tech |
| Status | Confirmed — Build begins after this document is signed off |
| Engineering Rule | PRD → User Stories → TDD. No exceptions. |
| Build Priority | ZovKu first. Pathlight built alongside, not instead of. |
| Key change in v1.1 | Reporter is injected by Pathlight. No user installation. Journey matching via [E2E-NNN] title pattern. projectRoot and playwrightConfigPath added to config. |

# 1. Engineering Philosophy

Non-negotiable: Every feature follows this exact sequence. No shortcuts, no exceptions. PRD → User Stories → Failing Tests → Implementation → Refactor → PR → Merge

Pathlight is built like a product from day one even though it starts as an internal tool:

| Principle | Detail |
| --- | --- |
| Project agnostic | No hardcoded ZovKu references in core logic. Configuration drives project identity. Point Pathlight at any project with Playwright tests. |
| Zero friction for user projects | No reporter installation required in target projects. No code changes. No config changes. Pathlight injects everything at run time. |
| Journey matching is automatic | Test titles containing [E2E-NNN] are matched automatically. No @pathlight: tags. No manual mapping files. |
| Every component independently testable | No feature merges without passing tests. |
| Documentation is DoD | Not an afterthought. |

# 2. The Numbered Plan

| PHASE 1 — PLANNING |  |  |
| --- | --- | --- |
| 1 | Lock PRD | Confirm every decision. Sign off PRD v1.1 before any other work. |
| 2 | System Architecture Document | Data flow, component boundaries, API contracts, environment strategy. All locked before code. |
| 3 | Data Model Design | Manifest schema, run schema, event schema — fully defined. |
| 4 | Epic Definition | JIRA Connector, Path Intelligence Engine, Manifest, Fishbone Renderer, Reporter Injection, Live Streaming, Dashboard. |
| 5 | User Stories | Every story for MVP scope with acceptance criteria, happy paths, unhappy paths, edge cases. |
| 6 | Story Sequencing | Order by technical dependency, not desirability. |

| PHASE 2 — ENVIRONMENT SETUP |  |  |
| --- | --- | --- |
| 7 | Monorepo Initialisation | apps/web, apps/server, packages/playwright-reporter. Naming conventions locked. |
| 8 | Tooling Configuration | TypeScript strict mode, ESLint, Prettier. Commit hooks block bad code. |
| 9 | Testing Framework Setup | Vitest for unit/integration. Playwright for E2E. |
| 10 | CI Pipeline | GitHub Actions. Every PR: lint, type-check, unit tests, integration tests. |
| 11 | Environment Config | Dev, test, staging configs. Secrets via env vars only. |

| PHASE 3 — DEVELOPMENT CYCLE (repeats per story) |  |  |
| --- | --- | --- |
| 12 | Pick Story | Top unstarted story from sequenced backlog. |
| 13 | Write Failing Unit Tests | Red phase. All tests must fail. |
| 14 | Write Failing Integration Tests | Red phase continues. |
| 15 | Implement Minimum Code to Pass | Green phase. Simplest code that passes all tests. |
| 16 | Refactor | Blue phase. Clean without breaking tests. |
| 17 | Open PR | All tests pass. PR references the user story. |
| 18 | Merge to Main | CI passes. Code reviewed. Documentation updated. |

# 3. Definition of Done

| DEFINITION OF DONE — ALL MUST BE TRUE |  |
| --- | --- |
| ✓ | All acceptance criteria from the user story are met |
| ✓ | Unit tests written and passing |
| ✓ | Integration tests written and passing |
| ✓ | No TypeScript errors — strict mode, zero suppressions |
| ✓ | No ESLint warnings ignored |
| ✓ | PR opened, CI pipeline green |
| ✓ | Code reviewed before merge |
| ✓ | README or relevant documentation updated |
| ✓ | Story closed in backlog with reference to merged PR |

# 4. Key Decisions Locked

| Decision | Answer |
| --- | --- |
| JIRA Integration | V1 starts with JIRA. JSON-only mode added in V1.1. |
| LLM Provider | Claude API default. Provider-agnostic architecture from day one. |
| Test Runner (V1) | Playwright only. Event schema is framework-agnostic. |
| Reporter delivery | Bundled inside Pathlight. Injected via --reporter CLI arg at run time. User installs nothing in their project. |
| Journey matching | Automatic via [E2E-NNN] bracket pattern in test titles. No @pathlight: tags. No manual mapping. |
| Project targeting | projectRoot and playwrightConfigPath fields in pathlight.config.json. Set once per project on config page. |
| Launch Market | Global. Developer tools have no geography. |
| Business Model | Open source core + hosted premium. |
| Build Priority | ZovKu launches first. Pathlight built alongside, not instead of. |
| Hosting (MVP) | Local only for V1. |

# 5. Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript | Component model suits fishbone SVG rendering |
| Fishbone Renderer | Custom SVG | Full animation control, no library lock-in |
| Backend | Node.js + Express | Lightweight, fast SSE support |
| Runner Reporter | Bundled Playwright custom reporter (injected at run time) | No user installation. Pathlight self-contained. Official Playwright reporter API. |
| Live Streaming | Server-Sent Events (SSE) | Simpler than WebSocket for one-way events |
| AI / Path Engine | Claude API (claude-sonnet-4-6) | Provider-agnostic interface supports any LLM |
| Unit / Integration Tests | Vitest | Fast, TypeScript-native |
| E2E Tests | Playwright | Same tool used for reporter |
| Manifest Store (V1) | Local JSON files | Fast to build, portable |
| Manifest Store (V2) | PostgreSQL | History, trends, multi-user when ready |
| Auth | Atlassian OAuth 2.0 | Required for JIRA Cloud integration |

# 6. What Happens Next

| Step | Action |
| --- | --- |
| Step 1 | Confirm this document (v1.1). Sign off means build begins. |
| Step 2 | Lock PRD v1.1 — all decisions confirmed. |
| Step 3 | Write System Architecture Document. |
| Step 4 | Lock data models — manifest schema, event schema, run schema. |
| Step 5 | Write Epics and User Stories for MVP scope. |
| Step 6 | Sequence stories. Pick the first one. Write failing tests. Build. |

Rule: Do not start Step 3 until Step 2 is done. Sequence is not optional.