PATHLIGHT

Test Intelligence Platform

Project Engineering Plan

Version 1.0  ·  Kirrt Tech  ·  May 2026

| Owner | Inder — Kirrt Tech |
| --- | --- |
| Status | Confirmed — Build begins after this document is signed off |
| Engineering Rule | PRD → User Stories → TDD. No exceptions. |
| Build Priority | ZovKu first. Pathlight built alongside, not instead of. |

# 1. Engineering Philosophy

Non-negotiable: Every feature follows this exact sequence. No shortcuts, no exceptions. PRD → User Stories → Failing Tests → Implementation → Refactor → PR → Merge

Pathlight is built like a product from day one even though it starts as an internal tool. This means:

- No hardcoded ZovKu references in core logic

- Configuration drives project identity — swap a config, run a different project

- Every component is independently testable

- No feature merges without passing tests

- Documentation is part of the Definition of Done, not an afterthought

# 2. The Numbered Plan

| PHASE 1 — PLANNING |  |  |
| --- | --- | --- |
| 1 | Lock PRD | Confirm every decision is made. No open questions remaining. Sign off PRD as V1.0 before any other work starts. |
| 2 | System Architecture Document | Data flow diagram, component boundaries, API contracts, environment strategy (dev / test / staging). All locked before code. |
| 3 | Data Model Design | Manifest schema, run schema, event schema — fully defined and agreed. These are the contracts everything else is built against. |
| 4 | Epic Definition | Group PRD features into logical Epics: JIRA Connector, Path Intelligence Engine, Manifest, Fishbone Renderer, Playwright Reporter, Live Streaming, Dashboard. |
| 5 | User Stories | Write every story for MVP scope. Each story must have: title, acceptance criteria, happy paths, unhappy paths, edge cases. No story is incomplete. |
| 6 | Story Sequencing | Order stories by technical dependency, not desirability. A story that blocks others goes first regardless of how exciting it is. |

| PHASE 2 — ENVIRONMENT SETUP |  |  |
| --- | --- | --- |
| 7 | Monorepo Initialisation | Create folder structure: apps/web, apps/server, packages/playwright-reporter, packages/manifest-schema. Naming conventions locked. |
| 8 | Tooling Configuration | TypeScript strict mode, ESLint, Prettier — all configured and enforced. No warnings ignored. Commit hooks block bad code. |
| 9 | Testing Framework Setup | Vitest for unit and integration tests. Playwright for E2E. Test commands documented in README. CI runs them all. |
| 10 | CI Pipeline | GitHub Actions configured. Every PR triggers: lint, type-check, unit tests, integration tests. Red pipeline = no merge. No exceptions. |
| 11 | Environment Config | Dev, test, and staging configs defined. Secrets via environment variables only — never hardcoded, never committed. .env.example documents every key. |

| PHASE 3 — DEVELOPMENT CYCLE (repeats per story) |  |  |
| --- | --- | --- |
| 12 | Pick Story | Take the top unstarted story from the sequenced backlog. Do not pick based on interest — pick based on dependency order. |
| 13 | Write Failing Unit Tests | Red phase. Write tests that cover the acceptance criteria for this story. All tests must fail at this point — that is correct. |
| 14 | Write Failing Integration Tests | Red phase continues. Write integration tests that cover the story boundaries and contract with adjacent components. Still failing. |
| 15 | Implement Minimum Code to Pass | Green phase. Write the simplest code that makes all tests pass. No gold-plating, no extra features, no optimisation yet. |
| 16 | Refactor | Blue phase. Clean the implementation without breaking any tests. Extract functions, improve naming, remove duplication. Tests stay green. |
| 17 | Open PR | All tests must pass before PR is opened. PR description references the user story and acceptance criteria. Self-review before requesting merge. |
| 18 | Merge to Main | CI passes. Code reviewed. Documentation updated. Story closed in backlog. Only then does this story count as done. |

| PHASE 4 — PER EPIC COMPLETION |  |  |
| --- | --- | --- |
| 19 | Epic Integration Test | When all stories in an Epic are done, run a full end-to-end test of the Epic as a whole. This is not optional. |
| 20 | Documentation Update | README, API docs, config reference, architecture notes — all updated to reflect what was actually built, not what was planned. |
| 21 | Epic Demo | Run the Epic against ZovKu. Watch it work. If it does not do exactly what the user stories said, do not close the Epic. |

# 3. Definition of Done

A story is not done until every item below is true. Partially done is not done.

| DEFINITION OF DONE — ALL MUST BE TRUE |  |
| --- | --- |
| ✓ | All acceptance criteria from the user story are met |
| ✓ | Unit tests written and passing |
| ✓ | Integration tests written and passing |
| ✓ | No TypeScript errors — strict mode, zero suppressions |
| ✓ | No ESLint warnings ignored |
| ✓ | PR opened, CI pipeline green |
| ✓ | Code reviewed before merge |
| ✓ | README or relevant documentation updated |
| ✓ | Story closed in backlog with reference to merged PR |

# 4. Key Decisions Locked

These decisions were made during planning and are not revisited during V1 build.

| Decision | Answer |
| --- | --- |
| JIRA Integration | V1 starts with JIRA. JSON-only mode added in V1.1. |
| LLM Provider | Claude API default. Provider-agnostic architecture from day one — teams can plug in OpenAI, Gemini, Ollama, or any model. |
| Fine-tuning | Out of scope. Prompted foundation model handles path derivation in V1. |
| Test Runner (V1) | Playwright only. Event schema is framework-agnostic — Vitest, Jest, pytest reporters added after V1. |
| Launch Market | Global. Developer tools have no geography. |
| Business Model | Open source core + hosted premium. Pure SaaS is not defensible for a developer tool. |
| Build Priority | ZovKu launches first. Pathlight built alongside, not instead of. |
| Hosting (MVP) | Local only for V1. Hosted tier comes after ZovKu has paying customers. |

# 5. Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript | Component model suits fishbone SVG rendering |
| Fishbone Renderer | Custom SVG | Full animation control, no library lock-in |
| Backend | Node.js + Express | Lightweight, fast SSE support |
| Runner Reporter | Playwright custom reporter | Official API, stable, widely used |
| Live Streaming | Server-Sent Events (SSE) | Simpler than WebSocket for one-way events |
| AI / Path Engine | Claude API (claude-sonnet-4-6) | Provider-agnostic interface supports any LLM |
| Unit / Integration Tests | Vitest | Fast, TypeScript-native, Vite-compatible |
| E2E Tests | Playwright | Same tool used for the reporter — no new dependency |
| Manifest Store (V1) | Local JSON files | Fast to build, portable, no infra overhead |
| Manifest Store (V2) | PostgreSQL | History, trends, multi-user when ready |
| Auth | Atlassian OAuth 2.0 | Required for JIRA Cloud integration |

# 6. What Happens Next

Step 1: Confirm this document. Sign off means build begins. Step 2: Lock PRD V1.0 — all decisions confirmed, document updated. Step 3: Write System Architecture Document. Step 4: Lock data models — manifest schema, event schema, run schema. Step 5: Write Epics and User Stories for MVP scope. Step 6: Sequence stories. Pick the first one. Write failing tests. Build.

Rule: Do not start Step 3 until Step 2 is done. Do not start Step 4 until Step 3 is done. Sequence is not optional.

Pathlight · Engineering Plan V1.0 · Kirrt Tech · Confidential · May 2026