PATHLIGHT

Product Requirements Document

V2 — Path Intelligence Engine

Kirrt Tech  ·  May 2026  ·  Draft

| Field | Value |
| --- | --- |
| Status | Draft — pending V1 ZovKu validation |
| Owner | Inder — Kirrt Tech |
| Depends on | Pathlight V1 deployed and validated against ZovKu |
| Target user | A team with a working application, JIRA stories, and no defined user journeys |
| Core promise | Point Pathlight at JIRA. Get a journey map in minutes. No manual CSV. |

# 1. Problem Statement

Teams using Pathlight V1 must manually write a CSV defining every journey. For ZovKu this was feasible because Inder knows the product inside out. For any other team, this upfront cost is a barrier to adoption. A team with 200 JIRA stories cannot reasonably sit down and derive 60 journeys by hand before getting any value from Pathlight.

V2 removes this barrier. Claude reads the JIRA stories and derives the journey map automatically. The team reviews and approves. The manifest locks. Pathlight runs.

# 2. Target User

| Attribute | Detail |
| --- | --- |
| Who | A development team with a working application and an active JIRA project |
| What they have | Working application, JIRA stories with acceptance criteria, Playwright configured, some existing tests |
| What they lack | Defined user journeys, release confidence signal, visibility into end-to-end flow coverage |
| Pain | They ship and hope. They have no structured way to answer 'does our product work as a whole before release?' |
| Goal | A fishbone showing journey coverage within one working day of installing Pathlight |

# 3. How It Works

| Step | Actor | What happens |
| --- | --- | --- |
| 1 | Developer | Connects Pathlight to JIRA via OAuth. Project stories are fetched. |
| 2 | Claude | Reads each story's summary and acceptance criteria. Groups stories into modules. Derives testable journeys per story. Produces a DraftManifest. |
| 3 | Developer | Reviews the DraftManifest in the Pathlight UI. Fishbone renders with all branches grey (unconfirmed). Developer approves, edits, or rejects each journey. |
| 4 | Developer | Locks the manifest. Fishbone activates. |
| 5 | Pathlight | Runs existing tests against locked manifest. Maps results to journeys. Shows coverage. |

# 4. Epics and User Stories

## E1 — JIRA Story Ingestion

US-V2-001 Fetch stories from JIRA project As a developer, I can connect Pathlight to my JIRA project so that stories are available for journey derivation.

Acceptance criteria

- JIRA OAuth connection already exists from V1 (US-P003). Reuse it.

- New endpoint: POST /api/jira/fetch-stories fetches all stories from the connected JIRA project

- Stories are filtered to type: Story only. Epics, tasks, bugs excluded.

- Each story fetched: key, summary, description, acceptance criteria, status, epic link

- Stories cached locally in pathlight-stories.json with fetchedAt timestamp

- UI shows story count and fetch timestamp after successful fetch

- Refetch button available to pull latest stories

Unhappy paths

- JIRA not connected → prompt to connect first

- Project has no stories → clear empty state message

- JIRA API error → show error with retry option

US-V2-002 Story review before derivation As a developer, I can review fetched stories before asking Claude to derive journeys so that I can exclude irrelevant or incomplete stories.

Acceptance criteria

- Story list shows: key, summary, status, epic

- Developer can exclude individual stories from derivation

- Developer can filter by epic or status

- Excluded stories are remembered across sessions

- 'Derive journeys' button activates only when at least one story is included

## E2 — Journey Derivation

US-V2-003 Claude derives journeys from stories As a developer, I can trigger Claude to derive user journeys from my JIRA stories so that I get a journey map without writing a CSV.

Acceptance criteria

- POST /api/journeys/derive triggers Claude analysis of included stories

- Claude prompt includes: story summary, acceptance criteria, business context from pathlight.config.json

- For each story Claude produces: one or more journeys with id, label, branchType, stage, module

- Branch types: happy, unhappy, edge, boundary, system — same as V1 glossary

- Output is a DraftManifest written to pathlight-draft-manifest.json

- Derivation runs asynchronously — progress shown in UI

- Derivation time estimate shown: approximately 30 seconds per 10 stories

- Provider-agnostic: Claude is default, OpenAI and others configurable

Unhappy paths

- Story has no acceptance criteria → journey derived from summary only, flagged for review

- Claude API unavailable → clear error, retry option, no partial draft saved

- Story produces zero journeys → flagged in review UI as needing manual input

US-V2-004 Journey derivation quality rules As a developer, I trust that Claude-derived journeys follow consistent quality rules so that the output is usable without major editing.

Acceptance criteria

- Every journey has exactly one branch type

- Every journey has a stage and module derived from JIRA epic structure

- Journey labels are written in plain English describing the user action and outcome

- Happy path journeys are always derived first — at least one per story

- Unhappy paths derived from negative acceptance criteria

- Edge cases derived from boundary conditions in acceptance criteria

- No journey label contains technical jargon (API, endpoint, database, null, 422)

- Maximum 5 journeys per story. If more are possible, Claude picks the 5 most important.

## E3 — Human Review and Approval

US-V2-005 Review DraftManifest on fishbone As a developer, I can review AI-derived journeys on the fishbone before locking so that I can correct mistakes before they become the source of truth.

Acceptance criteria

- DraftManifest renders on fishbone with all branches in 'draft' state (distinct visual from grey/untested)

- Draft branches show: journey label, branch type, source story key

- Clicking a draft branch opens review panel

- Review panel shows: AI-derived label, branch type, source story, edit fields

- Developer can: approve as-is, edit label or branch type, reject (delete journey)

- Approved branches change to 'approved' visual state

- Rejected branches are removed from the draft

- Progress shown: X of Y journeys reviewed

- Cannot lock manifest until all draft journeys are approved or rejected

US-V2-006 Add manual journeys during review As a developer, I can add journeys that Claude missed during review so that the manifest is complete before locking.

Acceptance criteria

- 'Add journey' button available during review

- Form fields: label, branch type, stage, module, linked story key (optional)

- Manually added journeys appear on fishbone in same draft state as AI-derived ones

- Manually added journeys still require explicit approval before locking

US-V2-007 Lock manifest from DraftManifest As a developer, I can lock the reviewed DraftManifest so that Pathlight uses it as the source of truth for runs.

Acceptance criteria

- Lock button available only when all draft journeys are approved or rejected

- Lock produces pathlight-manifest.json from approved journeys only

- Locked manifest is identical in schema to V1 locked manifest

- DraftManifest is archived but not deleted — available for audit

- Fishbone switches from draft state to live state on lock

- All V1 run and reporting behaviour unchanged after lock

## E4 — Business Rules from Stories

US-V2-008 Claude suggests business rules from acceptance criteria As a developer, I see AI-suggested business rules alongside derived journeys so that compliance constraints are captured in the manifest.

Acceptance criteria

- Claude identifies constraints in acceptance criteria that qualify as business rules

- Each SuggestedBusinessRule has: label, severity, description, jurisdiction, sourceRef

- Suggested rules appear in review panel alongside journeys

- Developer assigns: id, version before approving

- Approved rules added to manifest businessRules[] on lock

- Identical to DraftManifest SuggestedBusinessRule schema from V1 glossary

# 5. Out of Scope for V2

| Out of scope | Reason |
| --- | --- |
| Automatic Playwright test generation | V3 scope. Journeys must be approved before tests are generated. |
| Automatic mapping of existing tests to journeys | V3 scope. |
| Multi-project support | Post-V3. One project per Pathlight instance in V1-V3. |
| Non-JIRA story sources (Linear, Shortcut, GitHub Issues) | Post-V3. |
| Fine-tuning or custom models | Prompted foundation model is sufficient for journey derivation. |

# 6. Success Criteria

- A team with 50 JIRA stories gets a reviewable journey map in under 5 minutes

- 80% of AI-derived journeys require no editing before approval

- Zero manual CSV writing required for a new project

- Locked manifest is structurally identical to a V1 CSV-imported manifest

- All V1 run, streaming, and reporting behaviour unchanged