PATHLIGHT

First Demo Slice Spec

Spike · Not production code · Track 1 · Step 2 of 3

Kirrt Tech  ·  May 2026  ·  Version 1.0

| Purpose | Prove the core assumptions of Pathlight work end-to-end before writing a single user story. |
| --- | --- |
| Time box | 2 days maximum. If it takes longer, the architecture has a problem — stop and rethink. |
| Type | Discovery spike. TDD does not apply. Code quality is irrelevant. Working demo is the only output that counts. |
| Scenario | One Playwright test. One manifest node. One live fishbone branch animates. One HTML report publishes. |
| What is kept | The event schema draft, the manifest schema draft, and the learnings. Everything else is throwaway. |
| What is thrown away | All spike code. The production implementation is written from scratch using proper TDD after this spike proves the approach works. |
| Owner | Inder — Kirrt Tech |

Rule: This spike answers four questions. If all four answers are yes, Pathlight proceeds to Step 3. If any answer is no, stop and redesign before building anything else.

# 1. Why This Slice Exists

The hardest assumption in Pathlight is not the fishbone diagram. The fishbone exists — we already built the S1 proof of concept. The hardest assumptions are the ones connecting real test execution to a live visual update in a browser. Those assumptions have never been tested. This spike tests all of them in one run.

If the wiring does not work — if the reporter cannot emit reliably, if SSE drops events, if the fishbone cannot update fast enough — then the architecture needs to change before we write 200 user stories against it.

The four assumptions being tested: A1 A custom Playwright reporter can reliably emit structured events to a local server during a test run. A2 Server-Sent Events can stream those events to a browser in real time without dropping or reordering them. A3 The fishbone SVG can receive an SSE event and animate the correct branch within one render cycle. A4 A useful static HTML report can be generated automatically from the run data when the run finishes.

# 2. The Exact Scenario

One test. One manifest node. No more.

## The test

The test is taken directly from ZovKu S1-US002 as defined in the domain glossary and the ZovKu mind map.

| Manifest Node ID | S1-US002-UNHAPPY-001 |
| --- | --- |
| Stage | S1 — Landing + Waitlist |
| Module | Waitlist Form |
| JIRA Story | ZOVKU-42 — Waitlist form captures interest |
| Branch Type | unhappy |
| Label | Duplicate email returns 409 and is not inserted into the database |
| Risk | medium |
| Business Rule | Duplicate emails must never be inserted into the waitlist database |
| Test File | e2e/waitlist.spec.ts |
| Tags | @waitlist @validation @unhappy |

## The manifest node (exact JSON)

{ "schemaVersion": "1.0", "id": "S1-US002-UNHAPPY-001", "projectKey": "ZOVKU", "stage": "S1", "module": "Waitlist Form", "storyId": "ZOVKU-42", "storyTitle": "Waitlist form captures interest", "branchType": "unhappy", "label": "Duplicate email returns 409", "risk": "medium", "businessRules": [ "Duplicate emails must not be inserted into the database" ], "testFiles": ["e2e/waitlist.spec.ts"], "tags": ["waitlist", "validation", "unhappy"] }

## The Playwright test (exact code)

// e2e/waitlist.spec.ts import { test, expect } from '@playwright/test'; test('@pathlight:S1-US002-UNHAPPY-001 duplicate email returns 409', async ({ request }) => { // Seed: insert a known email into the waitlist first await request.post('/api/waitlist', { data: { firstName: 'Test', email: 'duplicate@test.com', businessType: 'cafe' } }); // Act: attempt to insert the same email again const response = await request.post('/api/waitlist', { data: { firstName: 'Test', email: 'duplicate@test.com', businessType: 'cafe' } }); // Assert: server rejects with 409 expect(response.status()).toBe(409); // Assert: response body confirms reason const body = await response.json(); expect(body.error).toBe('Email already registered'); });

Note: The @pathlight: prefix in the test title is the mapping mechanism. The reporter reads the test title, extracts the manifest node ID after the prefix, and uses it to correlate events to the correct fishbone branch. This is the simplest possible mapping — no config file needed for the spike.

# 3. Components Built During the Spike

Five components. All throwaway quality. All wired together. The goal is working, not clean.

| Component | Lines | What it does in the spike |
| --- | --- | --- |
| Manifest file | ~20 | spike/pathlight-manifest.json — the single manifest node defined in Section 2. Hand-authored. No JIRA, no AI. |
| Playwright reporter | ~60 | spike/reporter.js — listens to onTestBegin and onTestEnd. Extracts manifest node ID from the @pathlight: tag in the test title. POSTs test.started and test.passed / test.failed events to the server. If the server is unreachable, logs a warning and continues. |
| Express server | ~80 | spike/server.js — receives Events via POST /api/events, writes them to an in-memory buffer and to events.jsonl, broadcasts them to SSE clients via GET /api/stream, serves the fishbone HTML at GET /, generates report.html when a run.finished event arrives. |
| Fishbone page | ~120 | spike/index.html — the S1 demo fishbone from the proof of concept, extended to connect to GET /api/stream via EventSource, and update the single branch status on test.started and test.passed / test.failed events. Pending → running (amber pulse) → passed (green) or failed (red). |
| Report template | ~50 | spike/report-template.html — a static HTML file generated by the server after the run finishes. Contains: run ID, timestamp, 1 total test, pass or fail, duration in ms, error message if failed, link to screenshot if it exists. |

## Repository structure for the spike

pathlight-spike/ spike/ pathlight-manifest.json ← the one manifest node reporter.js ← custom Playwright reporter server.js ← Express server + SSE + report generator index.html ← fishbone page (served by server.js) report-template.html ← report layout e2e/ waitlist.spec.ts ← the one Playwright test playwright.config.ts ← wired to use spike/reporter.js package.json events.jsonl ← written during run, gitignored reports/ run_001/ ← generated after run summary.json report.html artifacts/ screenshot.png ← if test fails

# 4. The Exact Flow — Step by Step

This is what happens from terminal command to published report. Every step must work for the spike to succeed.

| # | Actor | Action | Detail |
| --- | --- | --- | --- |
| 1 | Developer | Start the server | node spike/server.js → Express starts on localhost:4242. Serves index.html at GET /. |
| 2 | Developer | Open browser | http://localhost:4242 → Fishbone renders. One branch visible: S1-US002-UNHAPPY-001. Status: pending (grey dot). SSE connection established via EventSource to /api/stream. |
| 3 | Developer | Run the test | npx playwright test e2e/waitlist.spec.ts → Playwright starts. Reporter initialises. Reporter POSTs run.started event to server. |
| 4 | Reporter | Emit test.started | POST /api/events → { type: "test.started", testId: "S1-US002-UNHAPPY-001", runId: "run_001", timestamp: "..." } |
| 5 | Server | Broadcast via SSE | GET /api/stream → SSE data event delivered to all connected browsers. Event written to events.jsonl. |
| 6 | Browser | Animate the branch | EventSource receives test.started. Fishbone finds branch S1-US002-UNHAPPY-001. Sets class to tc-active. Amber pulse animation begins. |
| 7 | Playwright | Execute the test | Test POSTs duplicate email to /api/waitlist. Asserts 409 response. Test either passes or fails. |
| 8 | Reporter | Emit test result | POST /api/events → { type: "test.passed" or "test.failed", testId: "S1-US002-UNHAPPY-001", duration: N, error: "..." if failed }. Also emits run.finished. |
| 9 | Server | Broadcast result | SSE data event with test result delivered to browser. Server receives run.finished and triggers report generation. |
| 10 | Browser | Update branch colour | EventSource receives test.passed or test.failed. Branch turns green or red. Animation stops. Status text updates. |
| 11 | Server | Generate report | Reads events.jsonl. Writes reports/run_001/summary.json and reports/run_001/report.html. Logs "Report ready: reports/run_001/report.html". |
| 12 | Browser | Show report link | Status bar updates: "Run complete — report ready". Link appears. Developer clicks it. Browser opens reports/run_001/report.html. |

## The event schema used in the spike

// Every event has this shape type SpikeEvent = { eventId: string; // "evt_001", "evt_002", ... runId: string; // "run_001" type: EventType; timestamp: string; // ISO 8601 payload?: { testId?: string; // manifest node ID duration?: number; // ms error?: string; // failure message retries?: number; // retry count }; }; // Event types used in the spike (subset of the full schema) type EventType = ¦ 'run.started' ¦ 'test.started' ¦ 'test.passed' ¦ 'test.failed' ¦ 'run.finished';

# 5. The Four Assumptions

Each assumption is tested, observed, and recorded. The result drives the next decision.

| A1 A custom Playwright reporter can reliably emit structured events to a local server during a test run. |  |
| --- | --- |
| If YES → Reporter architecture confirmed. Proceed with building the production @pathlight/playwright-reporter package using TDD. | If NO → Investigate: is Playwright's reporter API unreliable, or is the HTTP POST failing? Consider using file-based event emission instead (write to events.jsonl, server watches the file). |

| A2 Server-Sent Events can stream events to a browser in real time without dropping or reordering them. |  |
| --- | --- |
| If YES → SSE confirmed as the streaming mechanism. Proceed with building the production Event Bus with reconnect handling and last-event-id replay. | If NO → Investigate: are events arriving out of order, or not arriving at all? Consider WebSocket as an alternative. Document the failure mode precisely before switching. |

| A3 The fishbone SVG can receive an SSE event and animate the correct branch within one render cycle. |  |
| --- | --- |
| If YES → Custom SVG renderer confirmed. Proceed with building the production React fishbone component with full state machine and animation spec. | If NO → Investigate: is the SVG element not found, or is CSS animation not triggering? Check class name collision, SVG namespace issues, and browser EventSource limitations. |

| A4 A useful static HTML report can be generated automatically from the run data when the run finishes. |  |
| --- | --- |
| If YES → Report generation confirmed. Proceed with building the production dashboard publisher with full coverage table, business rule matrix, and fishbone snapshot. | If NO → This assumption is the lowest risk of the four. If it fails it means the events.jsonl is malformed or incomplete. Fix the event emission before the report generation. |

# 6. Definition of Success

The spike succeeds if and only if a developer can do the following in one sequence without any manual intervention between steps: 1. Run: node spike/server.js 2. Open: http://localhost:4242 — fishbone visible with one grey branch 3. Run: npx playwright test e2e/waitlist.spec.ts 4. Observe: the branch turns amber and pulses within 1 second of the test starting 5. Observe: the branch turns green or red within 1 second of the test completing 6. Observe: the terminal prints "Report ready: reports/run_001/report.html" 7. Open: reports/run_001/report.html — shows run summary with pass/fail and duration All seven steps must work. Partial success is not success.

Time box rule: If steps 1-3 work but step 4 does not work within Day 1, stop. Do not push through. The SSE or animation wiring has a structural problem. Document what failed and redesign before continuing.

# 7. What Gets Kept vs Thrown Away

| Decision | Item | Reason |
| --- | --- | --- |
| KEEP | Event schema draft | The shape of SpikeEvent becomes the first draft of the production Event schema. Update the domain glossary with what the spike reveals. |
| KEEP | Manifest node schema draft | The exact JSON shape of the manifest node is confirmed correct or adjusted based on what the spike needed. |
| KEEP | The @pathlight: tag mapping convention | If it works in the spike it becomes the V1 production mapping mechanism. Simple, visible, zero config. |
| KEEP | The four assumption results | Documented clearly: what worked, what did not, what surprised us. This is the input to the Technical Architecture Document. |
| KEEP | The fishbone HTML (proof of concept) | Not production code but the visual behaviour it demonstrates informs the production React component spec. |
| DISCARD | spike/server.js | No error handling, no reconnect logic, no schema validation, no security. Throwaway scaffold only. |
| DISCARD | spike/reporter.js | No retry on failure, no version pinning, no TypeScript. The production reporter is written from scratch with TDD. |
| DISCARD | spike/index.html | Vanilla JS, no component model, no state machine. The production fishbone is a React component. |
| DISCARD | spike/report-template.html | Hardcoded layout, no dynamic data binding. The production report builder is a proper template engine. |

# 8. Two-Day Execution Plan

| Day 1 | Server + Reporter + SSE wiring |
| --- | --- |
| Morning | Write spike/server.js. POST /api/events endpoint. GET /api/stream SSE endpoint. In-memory event buffer. Append to events.jsonl. |
| Midday | Write spike/reporter.js. Wire to playwright.config.ts. Run the test manually without the browser. Confirm events.jsonl is populated correctly with test.started and test.passed or test.failed. |
| Afternoon | Wire spike/index.html to GET /api/stream via EventSource. Confirm events arrive in the browser console. Assumption A1 and A2 tested. |
| End of Day 1 | Go / No-Go: A1 and A2 confirmed? If yes, proceed to Day 2. If no, document the failure and stop. |
| Day 2 | Fishbone animation + Report generation + End-to-end run |
| Morning | Wire fishbone branch animation to SSE events. Pending → running (amber pulse) on test.started. Running → passed or failed on test result. Assumption A3 tested. |
| Midday | Write spike/report-template.html. Wire server to generate report on run.finished event. Write reports/run_001/report.html. Assumption A4 tested. |
| Afternoon | Run the full sequence from Section 4 without touching the keyboard between steps 3 and 7. All seven success criteria in Section 6 must pass in one sequence. |
| End of Day 2 | Document results: which assumptions passed, which failed, what surprised you. Update the domain glossary if any term needed to change. Write the learnings document. Spike is done. |

Pathlight · First Demo Slice Spec v1.0 · Kirrt Tech · May 2026  ·  Spike — not production code — 2 day time box