Codex Objections — Response Table

Pathlight · Test Intelligence Platform · Kirrt Tech · May 2026

# Legend

| FIX Must be addressed before first story is written | DEFER Valid concern — post-V1 or post-hosted-tier work | KEEP Disagree with objection — decision stands | PARTIAL Partially agree — nuanced fix or compromise |
| --- | --- | --- | --- |

# Summary

| 42 FIX Must fix before first story | 16 DEFER Post-V1 or post-hosted | 4 KEEP Decision stands | 5 PARTIAL Nuanced fix or compromise |
| --- | --- | --- | --- |

# All 68 Objections — Responses

| # | Codex Objection | Decision | Reasoning / Action |
| --- | --- | --- | --- |
| PLANNING & PROCESS |  |  |  |
| 1 | Plan is process, not a build plan | FIX | Correct. Engineering plan defines how we work. A separate Technical Specification defines what we build. Write the Tech Spec after PRD sign-off. |
| 2 | "Lock PRD with no open questions" is unrealistic | FIX | Amend to: lock known decisions, flag unknowns explicitly, allow time-boxed discovery spikes for path mapping and renderer. Spikes produce decisions, not code. |
| 3 | MVP scope not explicitly defined | FIX | Define minimum usable Pathlight: one Playwright run, one manifest, one live fishbone animation, one published local HTML report. Nothing else is V1. |
| 37 | No acceptance criteria for Pathlight itself | FIX | Add product-level success criterion: after a run, a developer can identify which product path failed and see the screenshot in under 60 seconds. |
| 38 | No success metrics | FIX | Define two metrics before building: time-to-debug-a-failure and test-coverage visibility score. Both measurable from day one. |
| 66 | No first demo slice — brutally small vertical slice needed | FIX | This is the most important objection. First milestone: one test file, one manifest node, one SSE event, one fishbone branch animates, one report publishes. Prove this works before anything else is built. |
| 67 | Locks too many decisions before validating hard assumptions | PARTIAL | Architectural constraints are safe to lock early. Product bets — does path mapping work, does fishbone work — are validated by the first demo slice. Not locking everything, just the stable constraints. |
| 68 | Does not de-risk the core product magic | FIX | Completely correct. The hardest problem — mapping test files to product paths — must be the first spike, not a footnote. Reorder the plan to lead with this. |
| USER & WORKFLOW DEFINITION |  |  |  |
| 6 | No clear answer to who the user is | FIX | V1 user is one person: Inder, acting as developer, QA, and founder on ZovKu. Post-V1 users defined before hosted tier is built. |
| 7 | No workflow definition for the live view | FIX | Write a user flow: launch run → watch fishbone animate → click failed branch → inspect evidence → rerun failed only → publish dashboard. Stories are written against this flow. |
| 36 | Dogfooding plan is too vague | FIX | Define a specific dogfood run: which ZovKu tests, which manifest nodes, what the expected fishbone looks like, what counts as Pathlight working correctly. |
| 65 | No failure-mode examples | FIX | Write one concrete walkthrough: a test fails, what does the fishbone show, what does the evidence panel show, what does the published report contain. Include this in the Tech Spec. |
| ARCHITECTURE & TECHNICAL DESIGN |  |  |  |
| 4 | JSON/file mode should come before JIRA | PARTIAL | Inder has active JIRA with ZovKu stories — JIRA is the dogfood path. However OAuth complexity blocks fast local iteration. Fix: implement a JIRA mock/stub for local dev. JIRA first stays, but with a local dev bypass. |
| 5 | "Local only V1" conflicts with "Atlassian OAuth required" | FIX | OAuth needs a redirect URI and running server. Architecture document must address OAuth flow, local redirect handling (localhost callback), and token storage explicitly. |
| 8 | "Publish a dashboard" is vague | FIX | V1: static HTML written to a local output directory, opened in browser manually. Nothing hosted, nothing shared. State this explicitly. |
| 9 | No CI integration strategy | PARTIAL | V1 is manual — run from terminal. Architecture must not block CI later. Runner must be invokable headlessly from a shell command. Note as V1 constraint, V1.1 target. |
| 18 | No event ordering model for parallel workers | FIX | Playwright runs tests in parallel. Events arrive out of order. Server must handle concurrent events correlated by run ID and worker ID. Address in architecture document. |
| 19 | No run identity model | FIX | Define in event schema: run ID, suite ID, worker ID, browser context, shard number, retry number, attempt ID. Required before reporter is written. |
| 25 | No crash recovery story | FIX | If reporter crashes mid-run, the run stays stuck in running state. Need: heartbeat mechanism, run timeout, and explicit failed/abandoned run state. |
| 26 | SSE reconnects, dropped connections, event replay not addressed | FIX | SSE needs reconnect handling, last-event-id for replay from known position, server-side event buffer with retention window. Add to architecture document. |
| 27 | SSE is one-way — control plane is separate | FIX | Correct. Start run, stop run, rerun failed are commands. Need a separate REST control plane API. SSE handles observation only. |
| 28 | No test runner orchestration design | FIX | V1 answer: Pathlight server spawns a child process running the Playwright CLI command. Must be stated explicitly in architecture with the exact mechanism. |
| 29 | Running test commands from web UI is a security boundary | FIX | For V1 local-only this is lower risk. But the command must be an allowlisted configurable string — not arbitrary shell input. Add to config spec. |
| DOMAIN MODEL & SCHEMAS |  |  |  |
| 12 | No definition of core domain concepts | FIX | Write a domain glossary before stories: path, module, branch, testcase, manifest, event, run, attempt, suite, shard, worker. Every story references this glossary. |
| 20 | No retry model | FIX | Playwright retries a failing test N times. A test that fails twice and passes third attempt is not a clean pass. Event schema must capture attempt number and final status separately. |
| 23 | No schema versioning | FIX | Version field in every schema object from the first commit. Manifest, run, and event schemas will change. Without versioning, old run files break on schema updates. |
| 24 | No ingestion contract for the Playwright reporter | FIX | The reporter event contract — what events, when, with what exact payload, what is guaranteed vs optional — must be defined before the reporter is written. This is the API between runner and server. |
| 47 | No source of truth decision | FIX | State explicitly: locked manifest is the source of truth. JIRA is the input. AI generates the draft. Human approval is the gate. Once locked, manifest is authoritative even if JIRA changes. |
| 55 | No error taxonomy | FIX | Failed, skipped, timed out, infra failure, assertion failure, setup failure, and flaky are meaningfully different. Event schema and dashboard must distinguish them from day one. |
| PATH MAPPING — THE HARDEST PROBLEM |  |  |  |
| 11 | No mapping strategy from test files to product paths | FIX | This is the core technical challenge. How a Playwright spec maps to a manifest node needs a dedicated discovery spike before any stories are written. This is not optional. |
| 39 | LLM path derivation can be wrong, nondeterministic, slow, or expensive | FIX | AI output is a draft. Every generated manifest goes through human review before it is used. Strengthen this in the engineering plan — not just the PRD. |
| 40 | No deterministic alternative to LLM | FIX | Before sending to Claude, check if AC is structured enough for rule-based parsing. LLM is the fallback for unstructured text, not the first tool. Define the decision logic. |
| 41 | No prompt evaluation harness | FIX | Need golden fixture stories with known expected outputs and a test suite that runs the prompt against them. Without this, prompt changes are blind. |
| 42 | No privacy guardrail for sending content to LLM | FIX | Define what is and is not sent to the LLM API. User stories and AC are low risk. Actual test file source code and repo contents are higher risk. Draw the line explicitly. |
| 44 | No cost budget for LLM calls | FIX | Manifest generation runs once per story, not on every request. Estimate tokens per story. Set a monthly budget cap in the config. |
| 45 | No caching for AI-derived manifests | FIX | Generated manifest is cached after first approval. Only regenerates when the story changes or user explicitly requests it. Add to path engine design. |
| 46 | No manual correction workflow | FIX | Users must be able to edit, add, and delete generated paths before locking the manifest. The manifest editor is not optional — it is the trust-building mechanism. |
| 48 | No conflict resolution when JIRA, code, and manifest disagree | FIX | Rule: locked manifest wins until a human re-runs generation and approves the diff. Surface conflicts as warnings, not errors. Add to path engine spec. |
| FISHBONE RENDERER |  |  |  |
| 13 | Fishbone not specified — no layout, zoom, density, collapsed states | FIX | Write a renderer specification: layout rules, grouping logic, zoom/pan behaviour, label truncation, node density handling. Required before a single SVG line is written. |
| 17 | No animation spec | FIX | Define states (pending, queued, running, passed, failed, skipped, blocked, flaky), transitions between them, timing, and replay semantics. Add to renderer spec. |
| 14 | Fishbone becomes unreadable at scale (500+ tests) | DEFER | V1 has ZovKu: roughly 17-50 test cases. Not a scale problem yet. Acknowledge the limit explicitly. Filtered/tree views are post-V1. |
| 15 | No fallback view (table, tree, timeline) | DEFER | V1 fishbone only. A table view is a known post-V1 addition. State this as an explicit V1 limitation so users are not surprised. |
| 16 | Custom SVG risky without proving layout complexity first | PARTIAL | The proof of concept already renders correctly (S1 demo). Layout complexity for V1 is known and manageable. Renderer spec must exist before implementation. Risk is manageable, not eliminated. |
| ARTIFACTS & EVIDENCE |  |  |  |
| 10 | No artifact strategy | FIX | Define storage path, naming convention, and reference format for screenshots, traces, console logs, and network captures. Must be in event schema before reporter is written. |
| 30 | No threat model | PARTIAL | V1 is local, single user, no external access. Threats are minimal. Scope threat model to the known real risk: secrets in traces and logs. Full threat model is pre-hosted-tier work. |
| 31 | No secret redaction strategy for logs, traces, screenshots | FIX | Playwright traces can capture auth headers and API keys. Need a redaction config: a list of env var names whose values are scrubbed from all captured output. Add to artifact spec. |
| DISTRIBUTION & PACKAGING |  |  |  |
| 49 | No npm package distribution plan for Playwright reporter | FIX | Define package name (@pathlight/playwright-reporter), versioning strategy (semver), and install instructions before the reporter is written. |
| 60 | No branch or release policy | FIX | Simple: main is always deployable, feature branches per story, semver for the reporter package. Write this in the engineering plan. |
| 51 | No sample project or fixture plan | FIX | Need one small sample project — a simple Express app with three Playwright tests — to develop and test Pathlight without ZovKu dependency. |
| 50 | No compatibility matrix | DEFER | V1 targets: Playwright latest, Node 20+, macOS and Linux, npm/pnpm. State this and move on. Full matrix is post-V1. |
| DEFERRED — VALID CONCERNS, POST-V1 |  |  |  |
| 21 | No flaky test model | DEFER | V1 shows pass or fail. Flake detection requires historical run data which V1 does not store. Acknowledged as a known V1 limitation. |
| 22 | No historical comparison in V1 | DEFER | Local JSON runs written to disk but no diffing or trends in V1. State explicitly as known limitation. |
| 32 | No access control model | DEFER | V1 is a single-user local tool. Access control is a pre-hosted-tier requirement. Defer until then. |
| 34 | Global launch strategy hand-waved | DEFER | Business concern, not a V1 engineering concern. Remove global launch section from engineering plan entirely — it does not belong there. |
| 35 | No telemetry policy | DEFER | No telemetry in V1. State explicitly. Telemetry design is pre-hosted-tier work. |
| 52 | No performance targets | DEFER | Only one V1 performance constraint worth stating: fishbone renderer must handle 50 nodes without lag. All other performance targets are post-V1. |
| 53 | No accessibility requirements | DEFER | Fishbone is V1 only. Accessible table view is post-V1. Explicit known limitation. |
| 54 | No mobile or responsive stance | DEFER | Desktop browser only in V1. Mobile is not in scope. State explicitly. |
| 56 | No docs architecture | DEFER | README plus inline code comments for V1. Docs site is post-V1. |
| 61 | No migration path from local JSON to PostgreSQL | DEFER | JSON schema is the contract. Migration scripts written when Postgres is adopted. Note the dependency now, solve it then. |
| 62 | No hosted architecture sketch | DEFER | Hosted tier comes after ZovKu has paying customers. Remove from V1 engineering plan. |
| 63 | No multi-project isolation model | DEFER | V1 is one project: ZovKu. Multi-project is post-V1. |
| 64 | No dashboard sharing or security model | DEFER | V1 is a local HTML file opened in a browser. No sharing model needed. |
| DECISIONS THAT STAND — CODEX OBJECTION REJECTED |  |  |  |
| 43 | Provider-agnostic LLM abstraction is premature | KEEP | The interface is three lines of TypeScript. The cost is minimal. The benefit — swapping providers during development — is immediate. Keep it. |
| 57 | TDD for exploratory renderer and LLM work is wrong | KEEP | Agree that spike stories are exempt from TDD. Add spike story type to the process. TDD still applies to all non-spike implementation work. |
| 58 | "No warnings ignored" is process theatre | KEEP | Scope it to TypeScript and ESLint errors that affect correctness. Style warnings auto-fixed by Prettier. This is already the intent — just needs to be stated more precisely. |
| 59 | Commit hooks block emergency commits | KEEP | Agree CI is authoritative, hooks are convenience. Reword: hooks assist, CI enforces. Hooks can be bypassed with --no-verify in genuine emergencies. |

Pathlight · Codex Objections Response · Kirrt Tech · May 2026  ·  FIX: 42  ·  DEFER: 16  ·  KEEP: 4  ·  PARTIAL: 5